ADI QUALIFICATION OF TEAMQUEST FOR BURN-IN OF MIL-PRF-38535 CLASS V AND MILITARY PRODUCTS

| Action Item | Completion Date | Status | Remarks |
| --- | --- | --- | --- |
| Implementation of ADI Burn-in procedures and documents @ TeamQuest | November, 2015 | Done | - Process FMEA for Burn-in - Process Control Plan for Burn-in - Burn-in Procedure - ADI Burn-in Oven Operation - Loading and Unloading Work Instructions |
| ADI training and certification of TeamQuest personnel | May 2016 | On-going |  |
| ADI Process and Compliance audit at TeamQuest | May 2016 |  | - TM1005 and TM1015 - ESD - ADI Burn-in Procedures |
| Process Evaluation Lot @ TeamQuest using oven and socket verification set up dedicated to ADI | July 2016 |  |  |
| TeamQuest Full Production Facility Readiness | July 2016 |  |  |
| Start Burn-in Processing of Aerospace, Military and Group C parts in TeamQuest | August 2016 |  |  |