ADI QUALIFICATION OF TEAMQUEST FOR BURN-IN OF MIL-PRF-38535 CLASS V AND MILITARY PRODUCTS

| Action Item | Completion Date | Status | Remarks |
| --- | --- | --- | --- |
| Implementation of ADI Burn-in procedures and documents @ TeamQuest - Process FMEA for Burn-in - Process Control Plan for Burn-in - Burn-in Procedure - ADI Burn-in Oven Operation - Loading and Unloading Work Instructions | September 2016 | Done | Completed Team Quest B/I operating specs, PFMEA and Control Plan. |
| ADI training and certification of TeamQuest personnel | October 11, 2016 | Done | Identified operators are trained and certified for Military, Aerospace and Group C Burn-in process of ADI. |
| ADI Process and Compliance audit at TeamQuest - TM1005 and TM1015 - ESD - ADI Burn-in Procedures | November 17 & 21, 2016 | Done | Performed when the Military qual lot was being run. |
| Military Parts Processing Qualification | December 13, 2016 | Done | PASSED |
| - TST00035 for Oven |  | Done | Passed |
| - TST00294 |  | Done | Passed |
| - Military qualification lot processing at TeamQuest burn-in. - Process audit | November 17-21, 2016 | Done | No major issue noted. Audited items are already closed. |
| - Post burn-in test and data verification | December 10, 2016 | Done | PASSED as reviewed by Product Engineer Post Burn-in Test PDA = E297987.3 – 0.41% E297987.4 – 0.00% |
| Group C Processing Qualification | March 20, 2017 | Done | PASSED |
| - TST00035 for Oven |  | NA | 31BIOven has previously passed. |
| - TST00294 |  | Done | Passed |
| - TST00035 for Hot Bench Tester |  | Done | Passed |
| - Military qualification lot processing at TeamQuest burn-in - Process audit | February 1- March 17, 2017 | Done | No major issue noted. Audited items are already closed. |
| - Post burn-in test and data verification | March 18, 2017 | Done | PASSED. AD713 – 45/45 samples passed AD620 – 45/45 samples passed |
| Aerospace Parts Processing Qualification |  |  | Includes QMLV parts |
| - TST00035 for Oven |  | Done | Passed |
| - TST00294 |  | Done | Passed |
| - TST00035 for Hot Bench Tester |  | NA | Hot Bench has previously passed. |
| - Aerospace qualification lot processing at TeamQuest burn-in - Process audit | January, 2018 | Done | No major issue noted. Audited items are already closed. |
| - Post burn-in test and data verification | January, 2018 | Done | Passed. PDA obtained is 0%. |
| TeamQuest Full Production Facility Readiness Audit/ Full ADI Process and Compliance audit at TeamQuest - TM1005 and TM1015 - ESD - ADI Burn-in Procedures | April, 2018 |  |  |
| Start Burn-in Processing in TeamQuest | April, 2018 |  |  |